FOOTPRINT

User Stories & Epics

Sprint Planning Document

Total Story Points: 89 | Sprints: 4 (2-week)

Overview

This document contains all user stories organized by epics for Footprint MVP development. Stories are prioritized using MoSCoW method and estimated in story points (Fibonacci scale).

Legend

•	SP = Story Points (1, 2, 3, 5, 8, 13)

•	Must = Required for MVP launch

•	Should = Important but not blocking

•	Could = Nice to have for MVP

Epic 1: Photo Upload

Goal: Enable users to upload photos from any device in under 10 seconds

Total SP: 18

ID

User Story

Acceptance Criteria

SP

MoSCoW

UP-01

As a user, I want to upload a photo from my phone's camera roll so I can use my existing photos

• Camera roll picker opens

• Supports JPG, PNG, HEIC

• Preview shown after select

5

Must

UP-02

As a user, I want to drag-and-drop photos on desktop so I can quickly upload from my computer

• Drop zone visible

• Multiple file support

• Progress indicator shown

3

Must

UP-03

As a user, I want my photo automatically optimized so it looks good when printed

• Auto-resize to print DPI

• Color profile conversion

• Max 20MB enforced

5

Must

UP-04

As a user, I want to see a preview of my uploaded photo so I can confirm it's correct

• Full preview displayed

• Zoom capability

• Replace option available

3

Must

UP-05

As a user, I want face detection to suggest optimal cropping for portraits

• Faces detected

• Crop suggestion shown

• Manual override available

2

Could

Epic 2: AI Style Transformation

Goal: Transform photos into artistic styles with instant preview

Total SP: 21

ID

User Story

Acceptance Criteria

SP

MoSCoW

AI-01

As a user, I want to see all available art styles so I can choose one I like

• Style gallery displayed

• Thumbnail previews

• Style names shown

3

Must

AI-02

As a user, I want to preview my photo in different styles so I can compare before deciding

• Click style to preview

• Loading indicator

• Preview in <10 seconds

8

Must

AI-03

As a user, I want to keep my original photo unchanged as an option

• 'Original' style option

• Enhancement toggle

• No AI processing needed

2

Must

AI-04

As a user, I want to try unlimited styles for free before purchasing

• No paywall for preview

• Watermark on preview

• Full quality on purchase

3

Must

AI-05

As a user, I want the AI transformation to complete quickly so I don't wait

• Target: <10 seconds

• Progress shown

• Retry on failure

5

Should

Epic 3: Product Customization

Goal: Allow users to configure print size, paper, and framing options

Total SP: 13

ID

User Story

Acceptance Criteria

SP

MoSCoW

PC-01

As a user, I want to select print size so I get the dimensions I need

• A5, A4, A3 options

• Size visualization

• Price updates live

3

Must

PC-02

As a user, I want to choose paper type so I get the finish I prefer

• Matte, Glossy options

• Description tooltips

• Price difference shown

2

Must

PC-03

As a user, I want to add a frame so my print is ready to hang

• None, Black, White

• Frame preview shown

• Price updates live

3

Must

PC-04

As a user, I want to see the total price update as I customize

• Real-time calculation

• Breakdown visible

• Shipping estimate shown

3

Must

PC-05

As a user, I want to see a realistic mockup of my framed print

• 3D frame preview

• Wall context mockup

• Zoom capability

2

Could

Epic 4: Gift Experience

Goal: Enable seamless gifting with personal messages and recipient shipping

Total SP: 13

ID

User Story

Acceptance Criteria

SP

MoSCoW

GF-01

As a user, I want to mark my order as a gift so it's packaged appropriately

• Gift toggle prominent

• Gift wrap option

• No price on packing slip

2

Must

GF-02

As a user, I want to add a personal message so the recipient knows it's from me

• 150 char limit

• Preview shown

• Printed on card

3

Must

GF-03

As a user, I want to ship directly to the recipient so I don't handle it

• Separate address form

• Recipient name field

• Delivery date estimate

3

Must

GF-04

As a user, I want gift wrapping added to my order for a premium touch

• Gift wrap add-on

• +₪15 pricing

• Preview of wrap style

2

Should

GF-05

As a user, I want to schedule delivery for a specific date

• Date picker

• Occasion presets

• Buffer for production

3

Could

Epic 5: Checkout & Payment

Goal: Fast, secure checkout with multiple payment options

Total SP: 15

ID

User Story

Acceptance Criteria

SP

MoSCoW

CO-01

As a user, I want to enter my shipping address quickly

• Address autocomplete

• Save for future

• Validation feedback

3

Must

CO-02

As a user, I want to pay with credit card securely

• Stripe integration

• Card validation

• 3D Secure support

5

Must

CO-03

As a user, I want to pay with Apple Pay / Google Pay for speed

• Wallet detection

• One-tap payment

• Same confirmation flow

3

Should

CO-04

As a user, I want to receive order confirmation immediately

• Email sent

• Order number shown

• WhatsApp option

2

Must

CO-05

As a user, I want to apply a discount code to my order

• Code input field

• Validation feedback

• Discount shown

2

Should

Epic 6: Order Management (Admin)

Goal: Admin dashboard for order fulfillment and tracking via Uzerflow

Total SP: 9

ID

User Story

Acceptance Criteria

SP

MoSCoW

OM-01

As an admin, I want to see all orders in a dashboard

• Order list view

• Filter by status

• Search by order #

3

Must

OM-02

As an admin, I want to update order status as I process it

• Status dropdown

• Timestamp logged

• Customer notified

2

Must

OM-03

As an admin, I want to download print-ready files for each order

• High-res download

• Correct dimensions

• Color profile included

2

Must

OM-04

As an admin, I want to add tracking numbers when shipped

• Tracking input

• Carrier selection

• Auto-notify customer

2

Must

Sprint Planning

Sprint 1: Foundation (Weeks 1-2)

Focus: Project setup, photo upload, basic UI

Stories: UP-01, UP-02, UP-03, UP-04

Story Points: 16

Sprint 2: AI & Customization (Weeks 3-4)

Focus: AI integration, style previews, product config

Stories: AI-01, AI-02, AI-03, AI-04, PC-01, PC-02, PC-03, PC-04

Story Points: 27

Sprint 3: Checkout & Gifting (Weeks 5-6)

Focus: Payment integration, gift flow, order confirmation

Stories: GF-01, GF-02, GF-03, CO-01, CO-02, CO-04

Story Points: 18

Sprint 4: Admin & Polish (Weeks 7-8)

Focus: Admin dashboard, testing, launch prep

Stories: OM-01, OM-02, OM-03, OM-04, AI-05, CO-03, CO-05

Story Points: 19

Summary

Metric

Value

Total Epics

6

Total User Stories

27

Total Story Points

89

Must Have Stories

20 (74 SP)

Sprint Duration

2 weeks each

MVP Timeline

8 weeks

— End of Document —